### FINANCIAL REPORT

- CASH AND INVESTMENT REPORT: A copy of the cash and investment report dated January 17, 2020, is attached for your review

### SIGNIFICANT PROJECTS AND ACTIVITY

- HEALTH DEPARTMENT

  - Roof trusses are installed

  - Color samples have been selected

  - Completion of the new building is scheduled for July 2020

- GOVERNMENT PLAZA 2ND FLOOR

  - Drywall is complete and bathroom tiles are being installed.

  - Completion is scheduled for May 2020

- SPLASH PAD & PAVILION

  - Splash Pad RFPs and sealed bids for the Pavilion & Site Work were received on January 15, 2020, at 2:00 p.m. The County is evaluating the proposals and bids and will bring a recommendation at the next meeting.

- BROOKSHIRE PARK

  - The basic design is complete and a review of the project manual is underway.

  - Expected to go out to bid by the end of January 2020

- NEW EVIDENCE BUILDING & MORGUE

  - Currently in Design Phase

  - Met with the Sheriff on December 18, 2019

  - We will schedule a meeting with the Coroner in January 2020

- ANNEX / COURTHOUSE

  - We are Pre-Planning for the commencement of the Annex/Courthouse project after the plaza renovation is completed. The County is exploring a method of delivery by Construction Manager at Risk.

- MISCELLANEOUS ACTIVITY:  The Administrator and/or staff participated in the following activities.

  - Attended a State Census Meeting

  - Met with IT and discussed cloud backups, Ransomware, and Disaster Recovery

  - Attended Project Meetings for both the Health Department and Government Plaza

  - Attended the bid openings for the Pavilion Project and the RFP opening for the Splash Pad.

  - Met with Ben Carter and Lisa and Christy from the Health Department to choose interior colors.

  - Met with ProConstruction and City of Calhoun’s Electric Department concerning trenching to the transformer.