### FINANCIAL REPORT

- SPLOST AND LOST:  SPLOST and LOST revenue shown in the report dated December 31, 2019, reflect collections reported for November 2019. For that period, SPLOST collections were $788,480.91 which is a $70,805.84 (9.87%) increase over the same period last year. LOST collections were $500,975.89 which is a $3,128.73 (0.63%) increase over the same period last year.

- Grand Jury:  The Administrator gave the quarterly County report to the Grand Jury on January 6.

### SIGNIFICANT PROJECTS AND ACTIVITY

- HEALTH DEPARTMENT

  - Construction has started

  - The pad is installed, walls are framed and the roof trusses arrive on January 14.

  - Completion of the new building is scheduled for July 2020

- GOVERNMENT PLAZA 2ND FLOOR

  - The demo is complete and the new interior framing is complete.

  - Completion is scheduled for May 2020

- SPLASH PAD & PAVILION

  - Held a Pre-Bid meeting for the Pavilion and Site Work on 12/16/2019.

  - Splash Pad RFPs and sealed bids for the Pavilion & Site Work are due by January 15, 2019, at 2:00 p.m.

- BROOKSHIRE PARK

  - The basic design is complete and a review of the project manual is underway.

  - Expected to go out to bid by the end of January 2020

- NEW EVIDENCE BUILDING & MORGUE

  - Currently in Design Phase

  - Met with the Sheriff on December 18, 2019

  - We will schedule a meeting with the Coroner in January 2020

- ANNEX / COURTHOUSE

  - We are Pre-Planning for the commencement of the Annex/Courthouse project after the plaza renovation is completed.

- MISCELLANEOUS ACTIVITY:

  - Met with Homeland Security/CISA, Elections, and IT concerning Elections security.

  - Met with the Sheriff and staff to discuss new Evidence Building and review the schematic design.

  - Met with the GA Secretary of State to discuss grants for the Elections Office.

  - Attended the Public Works Safety Committee Luncheon.

  - Met with Commissioner Hood, Commissioner Owens, and Kathy Johnson to discuss economic development

  - Met with Commissioner Hood, Mayor Palmer, and Kathy Johnson to discuss joint economic development strategies and common interests

  - Met with Shea Hicks to discuss the Secretary of State Grants. Mrs. Hicks will prepare a list of items that they need to fund with the State grant revenue.

  - Attended a called Development Authority meeting for economic development and industry recruitment.

  - Met with Chairman Hood for planning and activity reports for 2020

  - Met with Commissioner Cunningham to discuss county business and issues.